## Slide 1: Indoor Positioning using Ultra-Wideband Ranging Systems ENGO 500: Trilateration Nation
Team Members: Paul Gratton, Jamie Horrelt, Kate Pexman, Jeffrey Plett
Supervisor: Dr. Kyle O’Keefe
October 30, 2018

## Slide 2: Project Overview
Ultra-wideband ranging radios
Real-time location system
Android application
Decawave mdek1001 [1]

## Slide 3: Project Performance Framework
Improve current position application
Improve application user interface
Objectives
Statistical testing of position performance
Subjective user experience testing
Measurement Criteria

## Slide 4: Sustainability
Software/firmware compatibility updates
Android software updates
mdek1001 firmware updates
Maintenance
Position, Location and Navigation (PLAN) research group
Future undergraduate / graduate students
Responsibility

## Slide 5: Project Issues and Risks
Risk | Severity | Probability
Software Development | High | Medium
Product Reliability | Medium | Medium
Project Completion | Medium | Low

## Slide 6: Risk Management
Proof of Concept
Real Time Deployment
Application Development

## Slide 7: Project Plan
WBS | Phase | Start Date | End Date
1 | Initiation Phase | 18-09-2018 | 30-10-2018
2 | Proof of Concept | 31-10-2018 | 30-11-2018
3 | Development of Data Stream | 01-12-2018 | 31-01-2019
4 | Integrate Components into Android App | 01-02-2019 | 01-03-2019
5 | Document and Present Results | 04-03-2019 | Spring 2019

## Slide 8: Project Team and Resources
Paul Gratton
Jamie Horrelt
Katherine Pexman
Jeffrey Plett
Team Members
Dr. Kyle O’Keefe
Chandra Tjhai
Asal Naghdi
Dr. Steve Liang
Collaborators

## Slide 9: Project Benefits
Improvement of positioning algorithm
Precise positioning without the use of satellites
Application of indoor positioning in real-time
More flexible design
Improvement of user interface
Ex: mining, construction, airport navigation, rescue crews

## Slide 10: References
[1]“MDEK1001 – decaWave”, decaWave.com, 2018. [Online].